Studybooster Update Time required (Estimated):

1. Add Topics Page using AJAX (Time required max:1 hr along with learning)
2. Add content page using AJAX along with image (Max time: 30 mins)
3. Enhancing Security dbs(Max time:20 mins along with testing)
4. Request page (showing user's content along with message and image), decline by giving message to user with javascript or tag a user from friend list(only for admin). (Max time: 1:20 mins along with testing)
5. Email to tagged user/admin system along with link(Max Time:30 mins along with testing)
6. Auto tag page for admin, select branch wise and subject wise user to be auto tagged from friend's list.(Max Time: 40 mins along with testing)
7. Total content page for user including not published content with comments(Max Time : 20 mins along wiht testing)
8. User to recieve mail regarding his content status along with declined message in email and link to access it, if user opts for it. To make sure that user has email if he opts for it. (30 mins along with testing)